# Senoa MonoRepo — Project Audit Report

Date: 2026-06-29

Repo: SenoaMonoRepo (branch development)

Scope: Full monorepo — backend, blockchain indexer, web, admin-panel, infra/CI

## 1. Executive Summary

Senoa is a Web3 social + marketplace platform built as a Turbo/PNPM monorepo. It comprises a large NestJS backend (42 modules, crypto custody, KYC/KYB, accounting, affiliate/MLM rewards), a Next.js 15 web client, a Vite/React admin panel, and a NestJS blockchain events indexer.

The architecture is reasonable and the code is consistently structured, but the project is not production-ready. The dominant themes are:

Critically low test coverage across every app (backend 0.97%, web 0 tests, admin 1 file, blockchain 1 broken test).

Security misconfigurations — wildcard CORS with credentials, JWTs in localStorage, a hardcoded Alchemy RPC key, hardcoded DB/JWT secrets in docker-compose.yml, default Swagger password, no rate-limiting or security headers.

Incomplete financial logic — reward distribution and price-oracle integration are stubbed with TODOs; non-stablecoin exchange rates are hardcoded to 1.00.

Operational gaps — blockchain indexer has no reorg handling, no idempotency, and no retries.

Overall production-readiness: ~70%. Risk level: HIGH.

## 2. Project Structure & Stack

| App | Stack | Files | Tests |
| --- | --- | --- | --- |
| apps/backend | NestJS 9, TypeORM, Postgres, Passport/JWT, 124 migrations | 625 | 6 (trivial) |
| apps/web | Next.js 15, React 19, thirdweb/viem, TanStack Query, Zustand, socket.io | 280 | 0 |
| apps/admin-panel | Vite 7, React 19, CoreUI, Redux Toolkit, RR7 | 62 | 1 |
| apps/blockchain | NestJS 9, ethers v5, Bull/Redis, Postgres | 14 | 1 (failing) |
| packages/* | shared eslint-config, tsconfig | — | — |

Tooling: Turbo + PNPM 10.15, TypeScript, Tailwind, Docker, AWS Elastic Beanstalk (GitHub Actions deploy).

Repo-wide metrics: 37 TODO/FIXME, 264 console.* in TS files, 208 remote branches (significant branch sprawl).

## 3. Critical Findings (fix before any production use)

### C1 — Hardcoded Alchemy RPC API key (committed secret)

apps/blockchain/src/app.service.ts:31

new ethers.providers.JsonRpcProvider(
  `https://polygon-amoy.g.alchemy.com/v2/fBeW2OzQkFjcaNQVXzqx5rDBeO_AwMFO`)

Live key in source + git history. Rotate immediately, move to process.env.

### C2 — Secrets hardcoded in docker-compose.yml

DB passwords (P71\Q4;jlpyJ, jRw0hf56E6x') and JWT_SECRET=your-super-secret-jwt-key-change-in-production are committed. Also scripts/init.sql ships appuser/rootpassword. Move to secrets/.env (prod already uses AWS SSM Parameter Store via the EB prebuild hook — good — but compose does not).

### C3 — Wildcard CORS with credentials

apps/backend/src/main.ts:91-96 and gateway/chat.gateway.ts use origin: "*" with credentials: true. CSRF / cross-origin credential exposure risk. Pin to explicit origins.

### C4 — Near-zero test coverage everywhere

Backend 6 trivial .spec files (0.97%), web 0, admin 1, blockchain 1 (and that e2e test asserts the wrong string, so it fails). No tests on auth, custody, accounting, KYC/KYB, or rewards.

### C5 — Incomplete / incorrect financial logic

accounting.service.ts:655,752,877 — non-USDT exchangeRate hardcoded to "1.00" (TODO: price oracle). All non-stablecoin ledger values are wrong.

circle.service.ts:1297-1346 — reward distribution has TODO: [DB INSERT] placeholders; rewards are computed but never recorded. Users would not be paid.

### C6 — JWT stored in localStorage (web + admin)

43 reads in web, plus admin panel. XSS-exfiltratable. Client-side-only token expiry (token-init-date) is trivially bypassed. Move to httpOnly cookies; rely on server 401s for expiry.

## 4. High-Severity Findings

| # | Area | Finding | Location |
| --- | --- | --- | --- |
| H1 | Web | XSS via dangerouslySetInnerHTML with regex-only sanitization (4 sites) | ProfilePreview.tsx:70, AboutUsEditor.tsx:298, etc. |
| H2 | Backend | Default Swagger password swagger@123 fallback | main.ts:47 |
| H3 | Backend | No rate-limiting (@nestjs/throttler) and no security headers (helmet) anywhere | global |
| H4 | Backend | S3 uploads use raw filename (collision/overwrite), no virus scan, 24h presigned URLs | aws.service.ts, upload.service.ts |
| H5 | Backend | Password-reset token stored in plaintext in DB | auth.service.ts:862 |
| H6 | Backend | Individual KYC is minimal — no workflow, no status, no audit trail (KYB is robust) | kyc/ |
| H7 | Blockchain | No reorg protection, no block-confirmation wait, no idempotency, attempts:1 (no retries) → events silently lost/duplicated | app.service.ts, erc20transfer.processor.ts |
| H8 | Admin | Role checks are client-side only (Redux/localStorage); no CSRF protection | ProtectedRouteByRole.js |
| H9 | All | Oversized files: web settings/page.tsx (3139), profile/[id]/page.tsx (2540); backend posts.service.ts (2256), circle.service.ts (1911); admin ContentCreators.js (930) | — |

## 5. Medium / Low Findings

Lint disabled in web and admin-panel ("lint": "echo skipped"); blockchain too. ESLint configs exist but never run.

TypeScript strictness off in admin (strict:false, noUnusedLocals:false) and blockchain (strictNullChecks:false, noImplicitAny:false). Web is strict.

264 console.* calls in TS (185 in web, 57 backend) — no structured logging / log-level control; some log raw event/error objects.

188 `any` usages in web reduce type safety (esp. error handling).

Redis & DB defaults in blockchain fall back to localhost / empty password — won't fail fast in prod.

`API_BASE_URL` duplicated ~58× in web with http://localhost:3000 fallback baked into production component files.

Docker uses unpinned node:latest (non-reproducible builds); no .nvmrc/engines despite CI pinning Node 22.

CI gap: the "Run Tests" job only builds — it never runs npm test. Deploys to prod/dev on push with npm install (not npm ci).

Migration `1768461271858-auto.ts` is an auto-generated schema sync — review for unintended changes.

`.gitignore` lists !.env.example but never ignores .env itself (real .env files are not gitignored — currently none committed, but the guard is missing).

README is stale — describes a generic "PoC monorepo", mentions MongoDB while code uses Postgres.

## 6. What's Done Well

Clean, consistent NestJS module structure; DI used throughout.

Strong input validation: global ValidationPipe with whitelist+forbidNonWhitelisted; 385 class-validator decorators across 173 DTOs.

No SQL injection surface — TypeORM parameterized queries; raw SQL only in migrations.

Sound crypto hygiene: bcrypt (rounds 10), crypto.randomBytes(32) reset tokens, AES encryption of custody API keys via CUSTODY_ENCRYPTION_KEY.

Global JSON exception filter; consistent Nest exceptions (547 throws).

Production secrets sourced from AWS SSM Parameter Store at deploy time.

Double-entry accounting uses DB transactions and immutable ledger entries.

Web app: TanStack Query caching, strict TS, sensible provider layering, thirdweb (no self-custody keys).

## 7. Prioritized Remediation Roadmap

Immediate (hours):

Rotate the Alchemy key (C1); move it + Redis/DB config to env.

Strip secrets from docker-compose.yml / init.sql (C2).

Pin CORS origins on HTTP + WebSocket (C3); remove default Swagger password (H2).

Fix the broken blockchain e2e test; make CI actually run tests.

Short term (1–2 weeks):

Complete reward DB inserts and integrate a price oracle (C5) — financial correctness.

Add helmet + @nestjs/throttler (H3); hash reset tokens (H5); UUID-prefix S3 uploads (H4).

Move JWTs to httpOnly cookies + add CSRF (C6, H8); replace dangerouslySetInnerHTML with DOMPurify (H1).

Re-enable lint and TS strictness in admin/web/blockchain.

Medium term (1–2 months):

Build out test suites — target ≥50–70% on auth, custody, accounting, rewards (C4). Est. 100–150 hrs backend alone.

Add reorg handling + idempotency + retries to the indexer (H7).

Refactor oversized files (H9); centralize API_BASE_URL/avatar-URL utilities; add KYC workflow + audit trail (H6).

Prune the 208 remote branches.

## 8. Per-App Risk Summary

| App | Architecture | Security | Tests | Production-ready? |
| --- | --- | --- | --- | --- |
| backend | Good | High risk (CORS, uploads, reset tokens) | Critically low | ~70% |
| web | Good | High risk (localStorage JWT, XSS) | None | No |
| admin-panel | Good | High risk (client-side roles, no CSRF) | Minimal | No |
| blockchain | PoC | Critical (hardcoded key, no reorg/idempotency) | Broken | PoC only |

Bottom line: solid foundation and architecture, but treat as a late-stage prototype. Address the six critical items before exposing this to real users or funds.